| THE UNIVERSITY OF DANANG  **UNIVERSITY OF SCIENCE AND TECHNOLOGY**  FACULTY OF INFORMATION TECHNOLOGY | **SOCIALIST REPUBLIC OF VIETNAM**  Independence – Freedom – Happiness |
| --- | --- |

**PROGRESS MONITORING FORM FOR GRADUATION PROJECT**

(Form for Instructor / Student)

Student Name: TRAN NGOC HUY

Student ID: 102180208

Project Name: Online Expo Center

Instructor Name: LE THI MY HANH

Department: Faculty of information technology

| **Week** | **Day** | **Workload** | | **Instructor’s Signature** |
| --- | --- | --- | --- | --- |
| **completed (%)** | **uncompleted (%)** |
| 1 |  | Orientation and Analysis. (100%)   * Problem * Orientation * Solution * Resources identification * Goal identification * Feature identification |  |  |
| 2 |  | Object Oriented Analysis and Design. (50%)   * Use case diagram * State diagram   Technology (100%)   * Server architecture * Client architecture * DevOps. | Object Oriented Analysis and Design. (50%)   * Class diagram |  |
| 3 |  | Upgrade (50%)   * Upgrade to micro service. * Upgrade permission. * Upgrade access control   Documents. (100%)   * Policy. * Permission description. | Upgrade (50%)   * Deploy new version to production. |  |
| 4 | 12/05 | Review 1: Evaluate the work completed 30 % :  Allow to continue the project [ ] Stop further project execution. [ ] | |  |
| 5 |  | Account service   * Authentication and authorization * Social features * Admin UI   Seller service   * Authorization * Upload file to S3 * Admin UI | Seller service   * Use case for product stock manage * Interaction tracking with websocket |  |
| 6 |  | Server App   * Gateway service * Seed database for development   Client App   * store screen * login screen * homepage * categories * qr scan * alpha, beta, gamma space for special product |  |  |
| 7 |  | Database and deployment   * Seed development database * Deploy to staging * Seed staging database. * Deploy to production * Seed production database   Nginx proxy   * Register domain * Linking domain * Load balance | Server App   * Facebook Login * Google Login * Forgot password * Email, Messenger Notification   Client App   * order page: order products from different providers. * customer page   Slide for presentation |  |
| 8 | 20/06 | Review 2: Evaluate the work completed \_\_\_\_\_\_\_ % :  Allow to continue the project [ ] Stop further project execution. [ ] | |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |
| 11 |  |  |  |  |
| 12 |  | Review 3: Evaluate the work completed \_\_\_\_\_\_\_ % :  Allow to continue the project • Stop further project execution. • | |  |
| 13 |  |  |  |  |
| 14 |  |  |  |  |
| 15 |  |  |  |  |